USNStart Coworking Space

1 Starting the project

* 1. Creating a group
  2. Establish team responsibilities
  3. Create GitHub-project and Trello-board
  4. Create project layout, Gantt-chart and WBS
  5. Milestone 1 submission

1. Project initiation and planning
   1. Defining the projects objectives and requirements

2.2 Defining the stakeholders

2.3 Defining schedule, timelines and milestones

3 Design

3.1 User stories

3.2 Mood boards and mockups

3.3 Feedback on design from stakeholders

3.4 Designing the website

3.5 Design interactive prototypes using Figma

4 Development

4.1 Creation of pages and content using HTML, CSS and JavaScript

4.2 Implementing functionality

4.3 Integration of privacy and security measures to protect user data

4.4 Implementing desk booking function and floor map display

5 Testing

5.1 Testing and debugging

5.2 Optimizing performance

5.3 Feedback from stakeholders

5.4 Usability and WCAG testing

5.5 Making improvements

6 Documentation and reporting

6.1 Document project progress and milestones

6.2 Write a project report

6.3 Present the project to the stakeholders