## Slide 1
Project Charter USNStart Coworking Space
Business Objective
The business objective is to launch a responsive and user-friendy website to engage and provide all necessary information to potential members
Project Milestones
Project Start
Milestone 1
Form a group
Create GitHub and Trello board
Create Poject Charter/Layout
Make a WBS
Make a Gantt Chart
Milestone 2
Make first prototype
Make second prototype
Update Github Project Management board
Sprint Report 1
Risk management table
Communication management table
Milestone 3
Prototype 3
Update Github Project management board
Sprint 2
Test plan
Usability test and report
Project End
Project Team
Eline Broli Haga
Line Bakåsmoen
Maria Sofie Ulvheim
Martin Pettersen
Silje Bue
Project Deliveries
Responsive website with an interactive booking system for all memberships
High-quality images and videos showcasing interior design and facilities
Integration of privacy and security measures to protect user data
Constraints & Assumptions
Constraints:
Time and competence: The team has limited experience with the software we for this project which can cause things to take more time than first anticipated
Assumptions:
Scope and priorities must be adapted as we go
Project Exclusions
Ongoing maintenance and support after project delivery
Search-Engine Optimiation (SEO)
Training of users and administrators
Addressing legal and compliance issues
Social media management
Custom software development
1
2
3